## Slide 1: Update Rx Script Count Audit Issue for DEA – Project Status
Onshore: | 0% | Offshore: | 100%
Overall Status Trend = Positive |  |  | 
Overall | C | Schedule | C
Scope | C | Cost | C
Resources | C |  | 
Key Messages
The overall status is neutral. The project is moving to Grey status due to being complete.
Critical issues / Risks + Mitigation | Owner/ Due Date
I/R: No issues or risks identified at this time. M: | Owner Name/ MM/DD/YY
I/R: M: | Owner Name/ MM/DD/YY
I/R: M: | Owner Name/ MM/DD/YY
Key Milestones / Dependencies (Non-SDLC) | Baseline | Forecast | At Risk?
Accomplishments This Period:
Project is complete
Week Ending July 13, 2015
Financial | Capital | Expense | Total
Plan Budget | 0 | 20,000 | 20,000
Actual Spend | 0 | 5,400 | 5,400
Forecast | 0 | 0 | 0
Total | 0 | 5,400 | 5,400
Budget Variance | 0 | 14,600 | 14,600
Contractor Resource Mix:
SDLC Start /End Dates | Initiation | Requirements | Design | Build | QA | Pilot | Deploy | Warranty
Final Release | 04/08/2015 – 05/07/2015 | 05/08/2015 – 05/25/2015 | 05/26/2015 – 05/26/2015 | 05/27/2015 –06/03/2015 | 06/04/2015 – 06/11/2015 | NA | 06/12/2015 – 06/18/2015 | 06/19/2015 – 07/10/2015
Project Manager: Kraig Keegan
Description: Check for the weekly Rx script count file to be current. If it is not current, force the job to end and get the current file
Activities Next Upcoming Period:
None